## Slide 1: Agile Methodology

## Slide 2: Agile Principles
1. Customer satisfaction through early and continuous delivery
2. Welcome changing requirements, even late in development
3. Deliver working software frequently
4. Close, daily cooperation between business and developers
5. Projects built around motivated individuals
6. Face-to-face conversation is the best form of communication
7. Working software is the primary measure of progress
8. Sustainable development, able to maintain a constant pace
9. Continuous attention to technical excellence

## Slide 3
10. Simplicity—the art of maximizing the amount of work not done—is essential
11. Best architectures, requirements, and designs emerge from self-organizing teams
12. Regularly, the team reflects on how to become more effective, then tunes and adjusts accordingly

## Slide 4: Scrum Overview
A lightweight Agile framework
Focuses on delivering value in short iterations (Sprints)
Roles: Product Owner, Scrum Master, Development Team
Artifacts: Product Backlog, Sprint Backlog, Increment
Events: Sprint, Daily Scrum, Sprint Planning, Sprint Review, Retrospective

## Slide 5: Sprint
Time-boxed iteration (typically 1-4 weeks)
Goal: Deliver a potentially shippable product increment
No changes allowed that would endanger the Sprint Goal
Regular and repeatable rhythm for development

## Slide 6: Sprint Planning
Held at the beginning of each Sprint
Defines the Sprint Goal and what work will be delivered
Team selects items from Product Backlog to commit to
Planning is collaborative and involves the whole Scrum team

## Slide 7: Sprint Grooming (Backlog Refinement)
Regularly revisiting and updating the Product Backlog
Clarifying stories and estimating effort
Prioritizing items for upcoming Sprints
Helps ensure Sprint Planning is more efficient

## Slide 8: Sprint Retrospective
Held at the end of the Sprint
Team reflects on what went well and what could be improved
Actionable improvements are identified and planned for next Sprint
Encourages continuous learning and team improvement

## Slide 9: What is JIRA
Jira is a powerful project management and issue tracking tool developed by Atlassian. It's widely used in Agile software development environments, especially for managing tasks in frameworks like Scrum and Kanban.

## Slide 10: What Jira Is Used For
Issue Tracking: Report and track bugs, tasks, and enhancements.
Agile Project Management: Manage sprints, backlogs, and user stories.
Scrum & Kanban Boards: Visual tools for team task management.
Roadmaps: High-level planning and progress tracking.
Reporting: Velocity charts, burndown charts, cumulative flow diagrams.

## Slide 11: How Teams Use Jira in Agile
Sprint Planning: Select backlog items and estimate effort.
Task Assignment: Team members take ownership of issues.
Daily Scrum: Use the board to update progress.
Sprint Review: Demo completed work.
Retrospective: Analyze what went well and what to improve.
Reporting: Use Jira’s reports to assess team performance.